Daily Standup Meeting

|  |  |
| --- | --- |
| Project Name: Pet Care Management | Group Name: Paws & Co |
| Sprint Number: 1 | Date and Time: 04 Mar 2025  21:00 |

List of attendance:

* Name: Mehtaab Andoo Attended? YES
* Name: Akash Boodram Attended? YES
* Name: Umar Ameerally Attended? YES
* Name: Anja Andriamanantena Attended? YES

Project Progress:

Team Member (1): Name: Mehtaab Andoo

1. What did you accomplish yesterday?

Yesterday I did few research on the whole project structure.

1. What will you do today?

During the meeting we shared the task roughly and I will learn on the SQL script and connecting the database.

1. What obstacles are impeding your progress?

I need to populate the information which is tricky if we miss any specific punctuation .

Team Member (2): Name: Akash Boodram

1. What did you accomplish yesterday?

I did some research on designing the project.

1. What will you do today?

After dividing the task, we decided to work on the skeleton of the project. I will provide a skeletal description of the project structure.

1. What obstacles are impeding your progress?

I need to learn more on the requirements to provide accurate information to the team.

Team Member (3): Name: Umar Ameerally

1. What did you accomplish yesterday?

I browsed the internet to learn more on Git hub

1. What will you do today?

I will create the github repo and give access to my teammates.

1. What obstacles are impeding your progress?

Git hub is a new tool we are using so I need to get familiar to it.

Team Member (4): Name: Anja Andriamanantena

1. What did you accomplish yesterday?

I tried to understand the structure and requirements of the project.

1. What will you do today?

I will help in making the structure of the project and add improvement to the SQL scripting.

1. What obstacles are impeding your progress?

The SQL scripting is not new to us but I need to refresh about the principles first.

Daily Standup Meeting

|  |  |
| --- | --- |
| Project Name: Pet Care Management | Group Name: Paws & Co |
| Sprint Number: 4 | Date and Time: 05 Mar 2025  10:30 |

List of attendance:

* Name: Mehtaab Andoo Attended? YES
* Name: Akash Boodram Attended? YES
* Name: Umar Ameerally Attended? YES
* Name: Anja Andriamanantena Attended? YES

Project Progress:

Team Member (1): Name: Mehtaab Andoo

1. What did you accomplish yesterday?

I read the slides/notes on downloading SQL server/ SQL Management Studio. I even watched tutorials on setting up the apps.

1. What will you do today?

I made an attempt to download both apps. I asked my team mates for assistance. I have also compiled a list of the required SQL table related to the company.

1. What obstacles are impeding your progress?

The apps could not be downloaded as I am not able to choose the appropriate function. Assistance from the lecturer was asked.

Team Member (2): Name: Akash Boodram

1. What did you accomplish yesterday?

I did some research on the apps to be used as it needs to be installed and provided a skeletal structure of the project.

1. What will you do today?

I will download the apps needed and start practicing by making draft coding.

1. What obstacles are impeding your progress?

I will need to research a bit more on the principles of SQL and C#to have a good code structure.

Team Member (3): Name: Umar Ameerally

1. What did you accomplish yesterday?

I made the github repo and added my teammates

1. What will you do today?

Created the the sql tables in SSMS

1. What obstacles are impeding your progress?

None so far just typos error in the SSMS

Team Member (4): Name: Anja Andriamanantena

1. What did you accomplish yesterday?

I have provided my researched to the team and discussed improvement of the code.

1. What will you do today?

I will start making draft coding and create samples.

1. What obstacles are impeding your progress?

Installing the apps can be difficult but with the help of the team members and the lecturer with the slides, it should be set up properly.

Daily Standup Meeting

|  |  |
| --- | --- |
| Project Name: Pet Care Management | Group Name: Paws & Co |
| Sprint Number: 1 | Date and Time: 06 Mar 2025  12:30 |

List of attendance:

* Name: Mehtaab Andoo Attended? YES
* Name: Akash Boodram Attended? YES
* Name: Umar Ameerally Attended? YES
* Name: Anja Andriamanantena Attended? YES

Project Progress:

Team Member (1): Name: Mehtaab Andoo

1. What did you accomplish yesterday?

Setting up the apps needed like SQL Server and SQL Management Studio. I have also reviewed the tables required for the company with the team.

1. What will you do today?

I will prepare a script to populate the tables and help in connecting the database.

1. What obstacles are impeding your progress?

I need to review the notes on connecting database as I am a bit lost with the steps.

Team Member (2): Name: Akash Boodram

1. What did you accomplish yesterday?

I downloaded the apps need and started testing the functions.

1. What will you do today?

I will research on connecting database and work with my team mates on that.

1. What obstacles are impeding your progress?

Steps of connecting database is a bit confusing.

Team Member (3): Name: Umar Ameerally

1. What did you accomplish yesterday?

Created the folder and everything for the coding

1. What will you do today?

I will do database first approach and run the Scaffold command.

1. What obstacles are impeding your progress?

So many new file created very lost on where to start and what they are

Team Member (4): Name: Anja Andriamanantena

1. What did you accomplish yesterday?

I helped in improving the codes by providing sample coding.

1. What will you do today?

I will start to commit in the space created and test my sample codes.

1. What obstacles are impeding your progress?

The functionalities of git hub and the space need to be learnt to be more at ease with the coding language.

Daily Standup Meeting

|  |  |
| --- | --- |
| Project Name: Pet Care Management | Group Name: Paws & Co |
| Sprint Number: 4 | Date and Time: 07 Mar 2025  13:00 |

List of attendance:

* Name: Mehtaab Andoo Attended? YES
* Name: Akash Boodram Attended? YES
* Name: Umar Ameerally Attended? YES
* Name: Anja Andriamanantena Attended? YES

Project Progress:

Team Member (1): Name: Mehtaab Andoo

1. What did you accomplish yesterday?

Planned for what to do in the coming weeks for the team members so as everyone is comfortable with the task that they will be doing

1. What will you do today?

Organised the meeting for today and discussed on GitHub commands with the team

1. What obstacles are impeding your progress?

SSMS not connecting properly to visual studio, will need to work more on this

Team Member (2): Name: Akash Boodram

1. What did you accomplish yesterday?

Answer: did the exercises on how to do database first approach

1. What will you do today?

Answer: will not try to work on the database my team is working on

1. What obstacles are impeding your progress?

Answer: GitHub commands are a bit confusing

Team Member (3): Name: Umar Ameerally

1. What did you accomplish yesterday?

I created the work folder and ran Scaffold

1. What will you do today?

Understanding each new file and looked at hashtable code template provided by teacher

1. What obstacles are impeding your progress?

Understanding the petcarecontext file as its quite big and scary

Team Member (4): Name: Anja Andriamanantena

1. What did you accomplish yesterday?

Answer: designed the UI a bit

1. What will you do today?

Answer: discuss on where to place certain buttons etc

1. What obstacles are impeding your progress?

Answer: deciding whether to code the UI or using the inbuilt UI editor in visual studio

Daily Standup Meeting

|  |  |
| --- | --- |
| Project Name: Pet Care Management | Group Name: Paws & Co |
| Sprint Number: 1 | Date and Time: 08 Mar 2025  13:00 |

List of attendance:

* Name: Mehtaab Andoo Attended? YES
* Name: Akash Boodram Attended? YES
* Name: Umar Ameerally Attended? YES
* Name: Anja Andriamanantena Attended? YES

Project Progress:

Team Member (1): Name: Mehtaab Andoo

1. What did you accomplish yesterday?

I researched and tested different ways to fix SSMS and Visual Studio

1. What will you do today?

I will help my teammates finalize the database connection setup

1. What obstacles are impeding your progress?

I am facing some issues populating the tables

Team Member (2): Name: Akash Boodram

1. What did you accomplish yesterday?

I was able to learn more about the database after reviewing my lecture notes and the exercises

1. What will you do today?

After connecting the database and I will start writing the query

1. What obstacles are impeding your progress?

I have some SQL errors after executing the query

Team Member (3): Name: Umar Ameerally

1. What did you accomplish yesterday?

Understood what each file does in the model folder and examined the hashtable code provided

1. What will you do today?

Created the hashtable code and started to design the pseudocode to put into the hashtable code

1. What obstacles are impeding your progress?

What in the bill gates is a pseudocode?

Team Member (4): Name: Anja Andriamanantena

1. What did you accomplish yesterday?

I reviewed and discussed the overall layout structure with my team members

1. What will you do today?

I will continue working on the UI and focus on how to make it user-friendly

1. What obstacles are impeding your progress?

Struggling to design a UI that balances aesthetics, functionality, and ease of use

Daily Standup Meeting

|  |  |
| --- | --- |
| Project Name: Pet Care Management | Group Name: Paws & Co |
| Sprint Number: 1 | Date and Time: 09 Mar 2025  13:00 |

List of attendance:

* Name: Mehtaab Andoo Attended? YES
* Name: Akash Boodram Attended? YES
* Name: Umar Ameerally Attended? YES
* Name: Anja Andriamanantena Attended? YES

Project Progress:

Team Member (1): Name: Mehtaab Andoo

1. What did you accomplish yesterday?

Worked on aligning the color palette and fonts for the UI to maintain consistency.

1. What will you do today?

Start placing form elements on the main dashboard screen.

1. What obstacles are impeding your progress?

Need to decide on which layout to use for a responsive design.

Team Member (2): Name: Akash Boodram

1. What did you accomplish yesterday?

Solved a few SQL syntax issues and began testing queries on the employee table.

1. What will you do today?

Work on implementing stored procedures for user login and registration.

1. What obstacles are impeding your progress?

A few stored procedures are not executing as expected, trying to debug the logic.

Team Member (3): Name: Umar Ameerally

1. What did you accomplish yesterday?

Created the pseudocodes for resizing insert search etc

1. What will you do today?

Create csv parser to insert the data in the hashtable

1. What obstacles are impeding your progress?

Creating a csv file and understanding how to parse the values

Team Member (4): Name: Anja Andriamanantena

1. What did you accomplish yesterday?

Updated the project documentation and reviewed frontend and backend integration plans.

1. What will you do today?

Assist Mehtaab with UI structure documentation and finalize today's meeting.

1. What obstacles are impeding your progress?

Need more clarity on how UI updates are reflected from the backend.

Daily Standup Meeting

|  |  |
| --- | --- |
| Project Name: Pet Care Management | Group Name: Paws & Co |
| Sprint Number: 1 | Date and Time: 10 Mar 2025  13:00 |

List of attendance:

* Name: Mehtaab Andoo Attended? YES
* Name: Akash Boodram Attended? YES
* Name: Umar Ameerally Attended? YES
* Name: Anja Andriamanantena Attended? YES

Project Progress:

Team Member (1): Name: Mehtaab Andoo

1. What did you accomplish yesterday?

Finalized the UI design for the login page and added icons for better user interaction.

1. What will you do today?

Work on linking the UI elements with the backend login logic.

1. What obstacles are impeding your progress?

Having a bit of difficulty passing values properly from form fields to backend functions.

Team Member (2): Name: Akash Boodram

1. What did you accomplish yesterday?

Completed writing the stored procedure for user authentication.

1. What will you do today?

Works on the database model for pet records.

1. What obstacles are impeding your progress?

Encountering some data type mismatches in C# models vs SQL tables.

Team Member (3): Name: Umar Ameerally

1. What did you accomplish yesterday?

I managed to to created the hashtable with the algorithms I developed and got the help of ai

1. What will you do today?

Create the csv parser file

1. What obstacles are impeding your progress?

Ok I have 3 tables do I have to create 3 hashtable objects to store each data ?

Team Member (4): Name: Anja Andriamanantena

1. What did you accomplish yesterday?

Documented yesterday’s UI changes and backend functionality

1. What will you do today?

Start preparing the report and finalize today’s meeting.

1. What obstacles are impeding your progress?

Some functions aren’t implemented yet, so I had to make assumptions for the reports.

Daily Standup Meeting

|  |  |
| --- | --- |
| Project Name: Pet Care Management | Group Name: Paws & Co |
| Sprint Number: 1 | Date and Time: 11 Mar 2025  13:00 |

List of attendance:

* Name: Mehtaab Andoo Attended? YES
* Name: Akash Boodram Attended? YES
* Name: Umar Ameerally Attended? YES
* Name: Anja Andriamanantena Attended? YES

Project Progress:

Team Member (1): Name: Mehtaab Andoo

1. What did you accomplish yesterday?

Linked the login form to the backend successfully.

1. What will you do today?

Will now start designing the main dashboard for pet care tracking

1. What obstacles are impeding your progress?

Unsure which design pattern best fits the dashboard for future scaling.

Team Member (2): Name: Akash Boodram

1. What did you accomplish yesterday?

Created initial tables for storing pet medical records and care schedules.

1. What will you do today?

Set up relationships between tables.

1. What obstacles are impeding your progress?

Running into foreign key constraint issues.

Team Member (3): Name: Umar Ameerally

1. What did you accomplish yesterday?

Understood how to make the csv parser file and created it to accommodate only the owner details in the owner hashtable

1. What will you do today?

Add more stuff to the hashtable file for example to search an index as the previous one does not work

1. What obstacles are impeding your progress?

Will onwerid be the key for the hash?

Team Member (4): Name: Anja Andriamanantena

1. What did you accomplish yesterday?

Created a test table draft with columns for inputs, expected outputs, and status.

1. What will you do today?

Continue working on the report by outlining the structure for the Design and Testing sections based on current project progress.

1. What obstacles are impeding your progress?

None

Daily Standup Meeting

|  |  |
| --- | --- |
| Project Name: Pet Care Management | Group Name: Paws & Co |
| Sprint Number: 1 | Date and Time: 12 Mar 2025  10:00 |

List of attendance:

* Name: Mehtaab Andoo Attended? YES
* Name: Akash Boodram Attended? YES
* Name: Umar Ameerally Attended? YES
* Name: Anja Andriamanantena Attended? YES

Project Progress:

Team Member (1): Name: Mehtaab Andoo

1. What did you accomplish yesterday?

Began work on dashboard wireframes and prepared a draft layout.

1. What will you do today?

Will test different panel arrangements and UI flows.

1. What obstacles are impeding your progress?

Need feedback from team on the most intuitive layout.

Team Member (2): Name: Akash Boodram

1. What did you accomplish yesterday?

Fixed the foreign key issues and finalized relationships.

1. What will you do today?

Start working on CRUD procedures for pet records.

1. What obstacles are impeding your progress?

Need to test how the procedure behaves with invalid input.

Team Member (3): Name: Umar Ameerally

1. What did you accomplish yesterday?

Finalised the hashtalble

1. What will you do today?

Try to parse the owner details into the hash

1. What obstacles are impeding your progress?

**errrrrrrrrrrrrrrrrrrrrrrrrrrrrrrrrrrrrrrrrrrrrrrrrrrrrrrrrrrrrrrrrrrrrrrrrrrrrrrors**

Team Member (4): Name: Anja Andriamanantena

1. What did you accomplish yesterday?

Continued writing up the detailed weekly report.

1. What will you do today?

Preparing the report for the weekly progress.

1. What obstacles are impeding your progress?

None

Daily Standup Meeting

|  |  |
| --- | --- |
| Project Name: Pet Care Management | Group Name: Paws & Co |
| Sprint Number: 1 | Date and Time: 14 Mar 2025  13:00 |

List of attendance:

* Name: Mehtaab Andoo Attended? YES
* Name: Akash Boodram Attended? YES
* Name: Umar Ameerally Attended? YES
* Name: Anja Andriamanantena Attended? YES

Project Progress:

Team Member (1): Name: Mehtaab Andoo

1. What did you accomplish yesterday?

Finished the UI for the pet profiles and integrated icons and info cards

1. What will you do today?

Will add edit and delete options today

1. What obstacles are impeding your progress?

Buttons not updating UI immediately – looking into for refresh issues

Team Member (2): Name: Akash Boodram

1. What did you accomplish yesterday?

Tested and corrected the delete function in sql

1. What will you do today?

Will move to creating procedures for appointments and care schedules

1. What obstacles are impeding your progress?

Unsure how to handle overlapping appointments – need a logic check.

Team Member (3): Name: Umar Ameerally

1. What did you accomplish yesterday?

Managed to insert the values from the csv into the hash using the csv parser

1. What will you do today?

Trying to save the hash into the database now (still working with owner only)

1. What obstacles are impeding your progress?

New methods needed each time for the hash this time count

Team Member (4): Name: Anja Andriamanantena

1. What did you accomplish yesterday?

Update the daily meeting log and continue working on the Testing section.

1. What will you do today?

Will finalize formatting and submit it to the team today.

1. What obstacles are impeding your progress?

None

Daily Standup Meeting

|  |  |
| --- | --- |
| Project Name: Pet Care Management | Group Name: Paws & Co |
| Sprint Number: 1 | Date and Time: 15 Mar 2025  13:00 |

List of attendance:

* Name: Mehtaab Andoo Attended? YES
* Name: Akash Boodram Attended? YES
* Name: Umar Ameerally Attended? YES
* Name: Anja Andriamanantena Attended? YES

Project Progress:

Team Member (1): Name: Mehtaab Andoo

1. What did you accomplish yesterday?

Implemented basic edit and delete functionalities for the pet profile UI.

1. What will you do today?

Integrate those buttons with backend functionality and test them thoroughly.

1. What obstacles are impeding your progress?

Facing difficulty syncing frontend actions with the backend data updates.

Team Member (2): Name: Akash Boodram

1. What did you accomplish yesterday?

Created stored procedures to handle pet appointment scheduling.

1. What will you do today?

Implement logic to avoid overlapping bookings.

1. What obstacles are impeding your progress?

Struggling with SQL queries that check for time slot conflicts.

Team Member (3): Name: Umar Ameerally

1. What did you accomplish yesterday?

After a lot of errors manged to make it save to database (very much time spent here).

1. What will you do today?

Nothing I want to rest.

1. What obstacles are impeding your progress?

My head is not good I have to sleep but cant bcz of headache.

Team Member (4): Name: Anja Andriamanantena

1. What did you accomplish yesterday?

Began structuring the design and testing sections for the report.

1. What will you do today?

Draft the pseudocode for appointment booking and structure testing approach section.

1. What obstacles are impeding your progress?

Need clearer explanation from backend team to represent the algorithm accurately

Daily Standup Meeting

|  |  |
| --- | --- |
| Project Name: Pet Care Management | Group Name: Paws & Co |
| Sprint Number: 1 | Date and Time: 16 Mar 2025  13:00 |

List of attendance:

* Name: Mehtaab Andoo Attended? YES
* Name: Akash Boodram Attended? YES
* Name: Umar Ameerally Attended? YES
* Name: Anja Andriamanantena Attended? YES

Project Progress:

Team Member (1): Name: Mehtaab Andoo

1. What did you accomplish yesterday?

Added edit and delete options

1. What will you do today?

Try to eliminate bugs encountered

1. What obstacles are impeding your progress?

The bugs were related to packages

Team Member (2): Name: Akash Boodram

1. What did you accomplish yesterday?

Created stored proceedures

1. What will you do today?

Enhance the feautures

1. What obstacles are impeding your progress?

Had issues to push on Mehtaab’s git.

Team Member (3): Name: Umar Ameerally

1. What did you accomplish yesterday?

I managed to sleep.

1. What will you do today?

Today I will catch up and fix an issue (sql script has auto increment but I don’t want that  
where Ive reached is too late to re run scadfolf im removing it there in the sql)

I will try git for the first time and try to push my code there

1. What obstacles are impeding your progress?

Git is not easy to use

Team Member (4): Name: Anja Andriamanantena

1. What did you accomplish yesterday?

Start integrating the known issues into the report’s Testing section

1. What will you do today?

Continue on the section.

1. What obstacles are impeding your progress?

None.

Daily Standup Meeting

|  |  |
| --- | --- |
| Project Name: Pet Care Management | Group Name: Paws & Co |
| Sprint Number: 1 | Date and Time: 17 Mar 2025  13:00 |

List of attendance:

* Name: Mehtaab Andoo Attended? YES
* Name: Akash Boodram Attended? YES
* Name: Umar Ameerally Attended? YES
* Name: Anja Andriamanantena Attended? YES

Project Progress:

Team Member (1): Name: Mehtaab Andoo

1. What did you accomplish yesterday?

Finalized index testing and decided on the best query optimization method to use for the report and demo.

1. What will you do today?

Start writing the first draft of the technical section of the report regarding database design and performance optimization.

1. What obstacles are impeding your progress?

Clarifying time-complexity notations for SQL-related performance improvements.

Team Member (2): Name: Akash Boodram

1. What did you accomplish yesterday?

Held a session with Umar to revise Git workflows and helped clean up merged branches.

1. What will you do today?

Assist Mehtaab with writing the database report section and help finalize Git README instructions.

1. What obstacles are impeding your progress?

Making sure everyone on the team is on the same page with the latest Git push and pull requests.

Team Member (3): Name: Umar Ameerally

1. What did you accomplish yesterday?

So I changed it in database and made a method to create a real unique id for the owner looking at both the database and the hash when creating

Also after many difficulties around 100 , I manged to upload to git(for real 100 attempts)

1. What will you do today?

I thought to myself who keeps data in 3 csv files, so I implanted a new csv reader to accommodate all the data from all 3 tables. So the csv will have all the columns and I will modify the csv parser to on one go populate the hashtables

1. What obstacles are impeding your progress?

Why is it not working turns out the data I put In the csv is ok for the hash but not ok when saving to database

Team Member (4): Name: Anja Andriamanantena

1. What did you accomplish yesterday?

Reviewed the testing structure.

1. What will you do today?

Continue refining test cases and align them with the implemented functions

1. What obstacles are impeding your progress?

Need confirmation from the team on which modules are fully implemented

Daily Standup Meeting

|  |  |
| --- | --- |
| Project Name: Pet Care Management | Group Name: Paws & Co |
| Sprint Number: 1 | Date and Time: 18 Mar 2025  10:00 |

List of attendance:

* Name: Mehtaab Andoo Attended? YES
* Name: Akash Boodram Attended? YES
* Name: Umar Ameerally Attended? YES
* Name: Anja Andriamanantena Attended? YES

Project Progress:

Team Member (1): Name: Mehtaab Andoo

1. What did you accomplish yesterday?

Tested data retrieval and display from the backend integration.

1. What will you do today?

Will complete testing of all major user interaction flows in the UI and refine the user experience based on feedback.

1. What obstacles are impeding your progress?

Ensuring the UI handles edge cases and invalid inputs gracefully.

Team Member (2): Name: Akash Boodram

1. What did you accomplish yesterday?

Helped resolve merge conflicts and finalized Git workflow documentation.

1. What will you do today?

Will conduct thorough testing of the integrated C# backend logic with the database, focusing on data consistency.

1. What obstacles are impeding your progress?

Identifying any remaining subtle bugs in the C# data handling logic.

Team Member (3): Name: Umar Ameerally

1. What did you accomplish yesterday?

I did what I say I would do yesterday basically the csv parser for all tables etc

1. What will you do today?

Starting officially with the crud operations for the owner in a file called ownerservice  
will do so today

Ofc im saving to the hash only

1. What obstacles are impeding your progress?

Nothing today(should not have said that).

Team Member (4): Name: Anja Andriamanantena

1. What did you accomplish yesterday?

Test results retested and updated

1. What will you do today?

Reflect on what went well and what didn’t for the conclusion

1. What obstacles are impeding your progress?

None

Daily Standup Meeting

|  |  |
| --- | --- |
| Project Name: Pet Care Management | Group Name: Paws & Co |
| Sprint Number: 1 | Date and Time: 19 Mar 2025  13:00 |

List of attendance:

* Name: Mehtaab Andoo Attended? YES
* Name: Akash Boodram Attended? YES
* Name: Umar Ameerally Attended? YES
* Name: Anja Andriamanantena Attended? YES

Project Progress:

Team Member (1): Name: Mehtaab Andoo

1. What did you accomplish yesterday?

Completed testing of major UI workflows and refined user experience.

1. What will you do today?

Will add input validation to all user entry points in the UI and ensure consistent error messaging. Start drafting the Readme file content.

1. What obstacles are impeding your progress?

Covering all possible invalid user inputs effectively

Team Member (2): Name: Akash Boodram

1. What did you accomplish yesterday?

Conducted thorough testing of C# backend logic and data consistency.

1. What will you do today?

Will fix bugs identified during testing and start adding comprehensive code comments to the C# backend files.

1. What obstacles are impeding your progress?

Addressing any complex bugs found during the testing phase.

Team Member (3): Name: Umar Ameerally

1. What did you accomplish yesterday?

Able to add owners now

1. What will you do today?

Be able to update owner

1. What obstacles are impeding your progress?

Nothing much just a few bugs there and there but solvable

Team Member (4): Name: Anja Andriamanantena

1. What did you accomplish yesterday?

Wrote a rough draft of the “Limitations” subsection

1. What will you do today?

Finalize limitations and start on “Future Improvements”

1. What obstacles are impeding your progress?

None

Daily Standup Meeting

|  |  |
| --- | --- |
| Project Name: Pet Care Management | Group Name: Paws & Co |
| Sprint Number: 4 | Date and Time: 20 Mar 2025  10:00 |

List of attendance:

* Name: Mehtaab Andoo Attended? YES
* Name: Akash Boodram Attended? YES
* Name: Umar Ameerally Attended? YES
* Name: Anja Andriamanantena Attended? YES

Project Progress:

Team Member (1): Name: Mehtaab Andoo

1. What did you accomplish yesterday?

Added input validation and error messaging to the UI; started drafting Readme.

1. What will you do today?

Will finalize the UI implementation, ensuring all components are polished. Continue drafting the Readme file with setup and usage instructions.

1. What obstacles are impeding your progress?

Making the Readme file clear and comprehensive for users.

Team Member (2): Name: Akash Boodram

1. What did you accomplish yesterday?

Fixed backend bugs and added code comments.

1. What will you do today?

Will complete code commenting for all C# backend logic and perform a final review of the code for quality and adherence to requirements.

1. What obstacles are impeding your progress?

Ensuring comments are clear and the code fully meets all project requirements.

Team Member (3): Name: Umar Ameerally

1. What did you accomplish yesterday?

So I was able to add the owner , made a small menu in console quite happy

1. What will you do today?

Be able to delete the owners

1. What obstacles are impeding your progress?

Good good everything

Team Member (4): Name: Anja Andriamanantena

1. What did you accomplish yesterday?

Finalized limitations and future improvement ideas

1. What will you do today?

Continue formatting the report and insert section headers.

1. What obstacles are impeding your progress?

None

Daily Standup Meeting

|  |  |
| --- | --- |
| Project Name: Pet Care Management | Group Name: Paws & Co |
| Sprint Number: 1 | Date and Time: 21 Mar 2025  13:00 |

List of attendance:

* Name: Mehtaab Andoo Attended? YES
* Name: Akash Boodram Attended? YES
* Name: Umar Ameerally Attended? YES
* Name: Anja Andriamanantena Attended? YES

Project Progress:

Team Member (1): Name: Mehtaab Andoo

1. What did you accomplish yesterday?

Revised Readme with feedback and added screenshots.

1. What will you do today?

Will do a final proofread of the Readme file and confirm all instructions work as written with the latest code.

1. What obstacles are impeding your progress?

Catching any final typos or inaccuracies in the Readme.

Team Member (2): Name: Akash Boodram

1. What did you accomplish yesterday?

Completed final C# code checks against requirements; assisted with Readme review.

1. What will you do today?

Will perform a final code cleanup, removing any unused variables or code blocks. Ensure all C# code is committed cleanly to the repository.

1. What obstacles are impeding your progress?

Ensuring no necessary code is accidentally removed during cleanup.

Team Member (3): Name: Umar Ameerally

1. What did you accomplish yesterday?

Was able to delete owners from hash but is it practical is it not better to delete directly in the database

1. What will you do today?

Will implement delete directly in the database as project guidelines cant prevent me from doing this

1. What obstacles are impeding your progress?

Lot of bugs (my owner is becoming an address)

Team Member (4): Name: Anja Andriamanantena

1. What did you accomplish yesterday?

Added references/citations and started report formatting.

1. What will you do today?

Check for missing references and citations.

1. What obstacles are impeding your progress?

None

Daily Standup Meeting

|  |  |
| --- | --- |
| Project Name: Pet Care Management | Group Name: Paws & Co |
| Sprint Number: 1 | Date and Time: 22 Mar 2025  13:00 |

List of attendance:

* Name: Mehtaab Andoo Attended? YES
* Name: Akash Boodram Attended? YES
* Name: Umar Ameerally Attended? YES
* Name: Anja Andriamanantena Attended? YES

Project Progress:

Team Member (1): Name: Mehtaab Andoo

1. What did you accomplish yesterday?

Completed final Readme proofread and validation.

1. What will you do today?

Will ensure the final Readme file is committed to the repository. Prepare any necessary media files for final commit.

1. What obstacles are impeding your progress?

Ensuring correct version of Readme is in the final commit.

Team Member (2): Name: Akash Boodram

1. What did you accomplish yesterday?

Completed final C# code cleanup and committed changes.

1. What will you do today?

Will review the overall project structure in the repository, ensuring all required files (code, SQL, etc.) are present and correctly named.

1. What obstacles are impeding your progress?

Spotting any missing files or incorrect structures.

Team Member (3): Name: Umar Ameerally

1. What did you accomplish yesterday?

Did not do the delete yet as too many erros

1. What will you do today?

Add the pets for the crud operations now

1. What obstacles are impeding your progress?

nothing

Team Member (4): Name: Anja Andriamanantena

1. What did you accomplish yesterday?

Helped finalize the report formatting and correct layout issues

1. What will you do today?

Recheck grammar and polish language.

1. What obstacles are impeding your progress?

None

Daily Standup Meeting

|  |  |
| --- | --- |
| Project Name: Pet Care Management | Group Name: Paws & Co |
| Sprint Number: 1 | Date and Time: 23 Mar 2025  10:00 |

List of attendance:

* Name: Mehtaab Andoo Attended? YES
* Name: Akash Boodram Attended? YES
* Name: Umar Ameerally Attended? YES
* Name: Anja Andriamanantena Attended? YES

Project Progress:

Team Member (1): Name: Mehtaab Andoo

1. What did you accomplish yesterday?

Ensured final Readme commit; prepared media files.

1. What will you do today?

Will perform an individual final review of the UI code and usability aspects. Check Readme instructions one last time.

1. What obstacles are impeding your progress?

None expected, final review.

Team Member (2): Name: Akash Boodram

1. What did you accomplish yesterday?

Reviewed repository structure.

1. What will you do today?

Will perform an individual final review of the C# backend logic and overall application flow.

1. What obstacles are impeding your progress?

None expected, final review.

Team Member (3): Name: Umar Ameerally

1. What did you accomplish yesterday?

Created a petservice like owner service, added all the crud operations

1. What will you do today?

Now try to add the owners and pets to the database

1. What obstacles are impeding your progress?

Still good

Team Member (4): Name: Anja Andriamanantena

1. What did you accomplish yesterday?
2. What will you do today?

Work on the meeting summary page for submission.

1. What obstacles are impeding your progress?

Need to confirm final dates of meetings with the team

Daily Standup Meeting

|  |  |
| --- | --- |
| Project Name: Pet Care Management | Group Name: Paws & Co |
| Sprint Number: 1 | Date and Time: 24 Mar 2025  13:00 |

List of attendance:

* Name: Mehtaab Andoo Attended? YES
* Name: Akash Boodram Attended? YES
* Name: Umar Ameerally Attended? YES
* Name: Anja Andriamanantena Attended? YES

Project Progress:

Team Member (1): Name: Mehtaab Andoo

1. What did you accomplish yesterday?

Completed final UI/Readme review.

1. What will you do today?

Will review final report draft, ensuring usability aspects and UI descriptions are accurate. Start thinking about the video demonstration flow.

1. What obstacles are impeding your progress?

None expected.

Team Member (2): Name: Akash Boodram

1. What did you accomplish yesterday?

Completed final C# backend code review.

1. What will you do today?

Will review final report draft, checking alignment with implemented features and requirements.

1. What obstacles are impeding your progress?

None expected.

Team Member (3): Name: Umar Ameerally

1. What did you accomplish yesterday?

Was able to add the owners and pet to the database after a lot of time really tired

1. What will you do today?

Rest no code as I have the project management coursework to do

1. What obstacles are impeding your progress?

Lots lots of bugs .

Team Member (4): Name: Anja Andriamanantena

1. What did you accomplish yesterday?

Finished writing last meeting notes.

1. What will you do today?

Proofread all meeting notes for grammar and consistency.

1. What obstacles are impeding your progress?

None

Daily Standup Meeting

|  |  |
| --- | --- |
| Project Name: Pet Care Management | Group Name: Paws & Co |
| Sprint Number: 1 | Date and Time: 25 Mar 2025  13:00 |

List of attendance:

* Name: Mehtaab Andoo Attended? YES
* Name: Akash Boodram Attended? YES
* Name: Umar Ameerally Attended? YES
* Name: Anja Andriamanantena Attended? YES

Project Progress:

Team Member (1): Name: Mehtaab Andoo

1. What did you accomplish yesterday?

Reviewed final report draft (testing sections).

1. What will you do today?

Will discuss any final report feedback . Confirm the git repo is fully ready for submission link creation.

1. What obstacles are impeding your progress?

Ensuring all report feedback is addressed.

Team Member (2): Name: Akash Boodram

1. What did you accomplish yesterday?

Reviewed final report draft (features/requirements alignment).

1. What will you do today?

Will contribute to the planning of the video demonstration, focusing on how to best showcase the backend logic and C# code.

1. What obstacles are impeding your progress?

Planning video content effectively within time limits.

Team Member (3): Name: Umar Ameerally

1. What did you accomplish yesterday?

Project management coursework but cant say it here

1. What will you do today?

Back to coding , checked if owner exists then save to database, if he exists his info will be updated

1. What obstacles are impeding your progress?

nothing

Team Member (4): Name: Anja Andriamanantena

1. What did you accomplish yesterday?

Shared report and got feedback from team

1. What will you do today?

Run final grammar and spell-check on the entire report

1. What obstacles are impeding your progress?

None

Daily Standup Meeting

|  |  |
| --- | --- |
| Project Name: Pet Care Management | Group Name: Paws & Co |
| Sprint Number: 1 | Date and Time: 26 Mar 2025  10:00 |

List of attendance:

* Name: Mehtaab Andoo Attended? YES
* Name: Akash Boodram Attended? YES
* Name: Umar Ameerally Attended? YES
* Name: Anja Andriamanantena Attended? YES

Project Progress:

Team Member (1): Name: Mehtaab Andoo

1. What did you accomplish yesterday?

Discussed report feedback; confirmed repo readiness.

1. What will you do today?

Will prepare the simple text file containing the final git repository URL for submission. Double check repo permissions/public access.

1. What obstacles are impeding your progress?

Ensuring the URL is correct and accessible.

Team Member (2): Name: Akash Boodram

1. What did you accomplish yesterday?

Contributed to video demonstration planning (backend focus).

1. What will you do today?

Will set up the environment needed for recording the video demonstration (ensuring code runs, database is populated).

1. What obstacles are impeding your progress?

Any unexpected environment issues before recording.

Team Member (3): Name: Umar Ameerally

1. What did you accomplish yesterday?

Stuff planned yesterday

1. What will you do today?

Added owner selection for pet creation (search by name/email)

1. What obstacles are impeding your progress?

All ok

Team Member (4): Name: Anja Andriamanantena

1. What did you accomplish yesterday?

Cross-verified all referenced sections and their content.

1. What will you do today?

Ensure all testing is mentioned and included in the final document.

1. What obstacles are impeding your progress?

None

Daily Standup Meeting

|  |  |
| --- | --- |
| Project Name: Pet Care Management | Group Name: Paws & Co |
| Sprint Number: 1 | Date and Time: 27 Mar 2025  13:00 |

List of attendance:

* Name: Mehtaab Andoo Attended? YES
* Name: Akash Boodram Attended? YES
* Name: Umar Ameerally Attended? YES
* Name: Anja Andriamanantena Attended? YES

Project Progress:

Team Member (1): Name: Mehtaab Andoo

1. What did you accomplish yesterday?

Completed final UI polish and updated Readme draft.

1. What will you do today?

Will coordinate with the team on final code integration checks and ensure the github repository is up-to-date with the latest stable code.

1. What obstacles are impeding your progress?

Team Member (2): Name: Akash Boodram

1. What did you accomplish yesterday?

Completed final C# code quality review and ensured adherence to requirements.

1. What will you do today?

Will participate in final integration checks and assist Umar with finalizing the Readme file based on the stable code.

1. What obstacles are impeding your progress?

Ensuring Readme matches the final functionality perfectly.

Team Member (3): Name: Umar Ameerally

1. What did you accomplish yesterday?

Added owner selection for pet addition as who remember ids?

1. What will you do today?

Add population of hashtables from both csv file and the sql

1. What obstacles are impeding your progress?

Bugs here and there

Team Member (4): Name: Anja Andriamanantena

1. What did you accomplish yesterday?

Worked on finalizing report sections (Conclusion, References) and overall formatting.

1. What will you do today?

Final walkthrough of report section with references

1. What obstacles are impeding your progress?

None

Daily Standup Meeting

|  |  |
| --- | --- |
| Project Name: Pet Care Management | Group Name: Paws & Co |
| Sprint Number: 1 | Date and Time: 28 Mar 2025  10:00 |

List of attendance:

* Name: Mehtaab Andoo Attended? YES
* Name: Akash Boodram Attended? YES
* Name: Umar Ameerally Attended? YES
* Name: Anja Andriamanantena Attended? YES

Project Progress:

Team Member (1): Name: Mehtaab Andoo

1. What did you accomplish yesterday?

Worked on implementing the C# user interface logic for primary functions (e.g., data display, user input handling).

1. What will you do today?

Will integrate the data structure algorithms into the UI workflow and refine error handling for user inputs.

1. What obstacles are impeding your progress?

Ensuring the UI remains intuitive while handling the custom data structure interactions smoothly.

Team Member (2): Name: Akash Boodram

1. What did you accomplish yesterday?

Continued implementing core C# logic connecting to the database; assisted Umar with UI-backend data flow debugging.

1. What will you do today?

Will finalize the main C# functionalities for data manipulation (using the custom data structure) and write related unit tests.

1. What obstacles are impeding your progress?

Handling potential edge cases in data processing within the C# code.

Team Member (3): Name: Umar Ameerally

1. What did you accomplish yesterday?

User can now input this data from sql or hash

1. What will you do today?

-Added update functionality for pets and owners, unique Pet ID generation, and improved input flow

-Added appointment ToString() and display logic from hash table

-Fixed issue of wrong table headers in sql and added uploading appointment to the database

1. What obstacles are impeding your progress?

Some bugs here and there but keeping track of all the methods is the real challenge

Team Member (4): Name: Anja Andriamanantena

1. What did you accomplish yesterday?

Final check of references and document navigation

1. What will you do today?

Review the testing section one last time

1. What obstacles are impeding your progress?

Making sure everything is okay

Daily Standup Meeting

|  |  |
| --- | --- |
| Project Name: Pet Care Management | Group Name: Paws & Co |
| Sprint Number: 1 | Date and Time: 29 Mar 2025  13:00 |

List of attendance:

* Name: Mehtaab Andoo Attended? YES
* Name: Akash Boodram Attended? YES
* Name: Umar Ameerally Attended? YES
* Name: Anja Andriamanantena Attended? YES

Project Progress:

Team Member (1): Name: Mehtaab Andoo

1. What did you accomplish yesterday?

Integrated data structure algorithms into UI workflow; refined UI error handling.

1. What will you do today?

Will complete the UI implementation for all required functionalities and work with Akash on integration testing from the UI perspective. Start drafting the Readme file instructions.

1. What obstacles are impeding your progress?

Ensuring all UI elements correctly reflect the data state after operations.

Team Member (2): Name: Akash Boodram

1. What did you accomplish yesterday?

Finalized main C# data manipulation logic and added unit tests.

1. What will you do today?

Will perform integration testing between the C# backend logic, the custom data structure, and the SQL database connection. Assist Mehtaab with integration issues.

1. What obstacles are impeding your progress?

Identifying and fixing bugs during integration testing.

Team Member (3): Name: Umar Ameerally

1. What did you accomplish yesterday?

Did all the stuff I said I would do yesterday(can check github commits)

1. What will you do today?

-Add appointment loading to DatabaseLoader and update pet creation for new schema

-Add DeletePetByPetId in HashTable and PetService for pet deletion and fixed loads of bugs and now when deleting pet the coresponding appointment gets deleted and created a new method too

-Add support for creating appointments with validation and owner ID tracking

1. What obstacles are impeding your progress?

Some methods in program.cs and some in the service

Team Member (4): Name: Anja Andriamanantena

1. What did you accomplish yesterday?

Final testing section

1. What will you do today?

Start preparing for the report file and repo review

1. What obstacles are impeding your progress?

None

Daily Standup Meeting

|  |  |
| --- | --- |
| Project Name: Pet Care Management | Group Name: Paws & Co |
| Sprint Number: 1 | Date and Time: 30 Mar 2025  13:00 |

List of attendance:

* Name: Mehtaab Andoo Attended? YES
* Name: Akash Boodram Attended? YES
* Name: Umar Ameerally Attended? YES
* Name: Anja Andriamanantena Attended? YES

Project Progress:

Team Member (1): Name: Mehtaab Andoo

1. What did you accomplish yesterday?

Completed UI implementation and participated in integration testing. Drafted initial Readme instructions.

1. What will you do today?

Will finalize the UI, ensuring it's intuitive and handles all user flows correctly. Complete the Readme file with detailed compile/run/usage instructions.

1. What obstacles are impeding your progress?

Making the Readme clear enough for someone unfamiliar with the project.

Team Member (2): Name: Akash Boodram

1. What did you accomplish yesterday?

Performed integration testing with Mehtaab and Umar, identified and fixed bugs.

1. What will you do today?

Will finalize all backend C# code, ensure proper commenting, and assist Anja with technical details for the report if needed. Check code against requirements.

1. What obstacles are impeding your progress?

Last-minute bugs or requirement mismatches found during final checks.

Team Member (3): Name: Umar Ameerally

1. What did you accomplish yesterday?

Accomplished everything said I would accomplish yesterday

1. What will you do today?

Fix: SaveAppointmentsToDatabase now updates existing appointments similar to pets

1. What obstacles are impeding your progress?

Nothing except late nights

Team Member (4): Name: Anja Andriamanantena

1. What did you accomplish yesterday?

Report and daily meeting reviewed

1. What will you do today?

Support submission process and verify file

1. What obstacles are impeding your progress?

None

Daily Standup Meeting

|  |  |
| --- | --- |
| Project Name: Pet Care Management | Group Name: Paws & Co |
| Sprint Number: 1 | Date and Time: 01 Apr 2025  10:00 |

List of attendance:

* Name: Mehtaab Andoo Attended? YES
* Name: Akash Boodram Attended? YES
* Name: Umar Ameerally Attended? YES
* Name: Anja Andriamanantena Attended? YES

Project Progress:

Team Member (1): Name: Mehtaab Andoo

1. What did you accomplish yesterday?

Finalized UI and completed the Readme file.

1. What will you do today?

Will double-check the Readme instructions against the final code state. Prepare any necessary files for commit.

1. What obstacles are impeding your progress?

None

Team Member (2): Name: Akash Boodram

1. What did you accomplish yesterday?

Finalized backend C# code and commenting; checked against requirements.

1. What will you do today?

Will conduct a final run-through of the entire application to ensure it compiles and runs smoothly. Assist Umar in finalizing the Readme.

1. What obstacles are impeding your progress?

None

Team Member (3): Name: Umar Ameerally

1. What did you accomplish yesterday?

Did what I said I would do

1. What will you do today?

Improved appointment display by including pet and owner names with safe null checks for PetId and OwnerId

1. What obstacles are impeding your progress?

None

Team Member (4): Name: Anja Andriamanantena

1. What did you accomplish yesterday?

Verified all file paths, links, and naming conventions

1. What will you do today?
2. What obstacles are impeding your progress?

None

Daily Standup Meeting

|  |  |
| --- | --- |
| Project Name: Pet Care Management | Group Name: Paws & Co |
| Sprint Number: 1 | Date and Time: 02 Apr 2025  10:00 |

List of attendance:

* Name: Mehtaab Andoo Attended? YES
* Name: Akash Boodram Attended? YES
* Name: Umar Ameerally Attended? YES
* Name: Anja Andriamanantena Attended? YES

Project Progress:

Team Member (1): Name: Mehtaab Andoo

1. What did you accomplish yesterday?

Prepared final code commit and ensured repository cleanliness.

1. What will you do today?

Will perform the final commit of all source code, SQL script, Readme, and media files to the git repository. Verify repository access for instructors.

1. What obstacles are impeding your progress?

None

Team Member (2): Name: Akash Boodram

1. What did you accomplish yesterday?

Conducted final application run-through; assisted with Readme.

1. What will you do today?

Will review the final committed code and repository contents. Start planning the structure and key points for the video demonstration with Umar.

1. What obstacles are impeding your progress?

Ensuring the video plan covers all necessary aspects within the time limit.

Team Member (3): Name: Umar Ameerally

1. What did you accomplish yesterday?

Did what I had to do

1. What will you do today?

- Added 'Search' method to HashTable<T> for key-based lookups

- Implemented 'GetOwnerById' in OwnerService for owner retrieval

- Added validation to prevent delete operations in CSV mode

- Enhanced CLI flow to check data source before allowing deletions

- Fixed minor bugs in owner/pet/appointment services

- General UI improvements with Spectre.Console prompts

1. What obstacles are impeding your progress?

Spectre is ok but not ok

Team Member (4): Name: Anja Andriamanantena

1. What did you accomplish yesterday?

README and repo contents checked

1. What will you do today?

Be on standby for any last-minute edits

1. What obstacles are impeding your progress?

None

Daily Standup Meeting

|  |  |
| --- | --- |
| Project Name: Pet Care Management | Group Name: Paws & Co |
| Sprint Number: 1 | Date and Time: 02 Apr 2025  13:00 |

List of attendance:

* Name: Mehtaab Andoo Attended? YES
* Name: Akash Boodram Attended? YES
* Name: Umar Ameerally Attended? YES
* Name: Anja Andriamanantena Attended? YES

Project Progress:

Team Member (1): Name: Mehtaab Andoo

1. What did you accomplish yesterday?

Performed final commit and verified repository.

1. What will you do today?

Will assist the team in preparing for the video recording, ensuring the development environment is stable for demonstration. Double-check all submission components are ready.

1. What obstacles are impeding your progress?

Ensuring the demo environment perfectly matches the committed code.

Team Member (2): Name: Akash Boodram

1. What did you accomplish yesterday?

Reviewed final repo contents; planned video structure with Umar.

1. What will you do today?

Will start recording sections of the video demonstration focusing on backend C# code explanations and database interactions.

1. What obstacles are impeding your progress?

Screen recording software issues or background noise.

Team Member (3): Name: Umar Ameerally

1. What did you accomplish yesterday?

Finished the backend yesterday

1. What will you do today?

sleep

1. What obstacles are impeding your progress?

Cant sleep too much caffeine in the blood

Team Member (4): Name: Anja Andriamanantena

1. What did you accomplish yesterday?

Finish the previous daily meeting and prepare for the next one.

1. What will you do today?

Confirmed project is ready for submission.

1. What obstacles are impeding your progress?

None

Daily Standup Meeting

|  |  |
| --- | --- |
| Project Name: Pet Care Management | Group Name: Paws & Co |
| Sprint Number: 4 | Date and Time: 03 Apr 2025  09:30 |

List of attendance:

* Name: Mehtaab Andoo Attended? YES
* Name: Akash Boodram Attended? YES
* Name: Umar Ameerally Attended? YES
* Name: Anja Andriamanantena Attended? YES

Project Progress:

Team Member (1): Name: Mehtaab Andoo

1. What did you accomplish yesterday?

Confirm all deliverables (Repo URL text file, PDF report, Video) are ready for submission.

1. What will you do today?

Recorded the video section, checked submission components.

1. What obstacles are impeding your progress?

Final checks before submission.

Team Member (2): Name: Akash Boodram

1. What did you accomplish yesterday?

Will work on delivering the video, ensuring it meets requirements (time limit, content).

1. What will you do today?

Recorded the video section.

1. What obstacles are impeding your progress?

None

Team Member (3): Name: Umar Ameerally

1. What did you accomplish yesterday?

Will work on delivering the video, ensuring it meets requirements (time limit, content).

1. What will you do today?

Recorded the video section.

1. What obstacles are impeding your progress?

Ensuring the final video quality is good.

Team Member (4): Name: Anja Andriamanantena

1. What did you accomplish yesterday?

Review the report and the daily meeting.

1. What will you do today?

Assist in final upload of report and video to GitHub.

1. What obstacles are impeding your progress?

None

***“Alone we can do so little; together we can do so much.” – Helen Keller***